SIMPLE GANTT CHART TEMPLATE

PROJECT NAME	PROJECT LEAD	PROJECT START DATE	PROJECT END DATE	TODAY’S DATE

MONTH	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	10	10	10	10	10	10	10	10	10	10	10
DAY	02	03	04	05	06	07	08	09	10	11	12	13	14	15	16	17	18	19	20	21	22	23	24	25	26	27	28	29	30	01	02	03	04	05	06	07	08	09	10	11
ACTIVITY	ASSIGNED TO	STATUS	START	END	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F
Set Kick-Off Meeting	Alex B.	Complete	09/02	09/03
Agree on Objectives	Frank C.	Complete	09/03	09/07
Detailed Requirements	Jacob S.	Complete	09/07	09/12
Hardware Requirements	Jacob S.	Overdue	09/09	09/11
Final Resource Plan	Jacob S.	In Progress	09/11	09/15
Staffing	Alex B.	In Progress	09/16	09/17
Technical Requirements	Frank C.	Needs Review	09/17	09/21
DB Development	Shari W.	Not Started	09/22	09/24
API Development	Shari W.	Not Started	09/23	09/27
UI Client	Alex B.	Not Started	09/24	09/29
Testing	Kennedy K.	Not Started	09/25	10/02
Development Complete	Jacob S.	Not Started	10/02	10/05
Hardware Configuration	Alex B.	Not Started	10/05	10/07
System Testing	Kennedy K.	Not Started	10/06	10/09
LAUNCH	10/09	10/10

SIMPLE GANTT CHART TEMPLATE – BLANK DAILY

PROJECT NAME	PROJECT LEAD	PROJECT START DATE	PROJECT END DATE	TODAY’S DATE

MONTH	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	09	10	10	10	10	10	10	10	10	10	10	10
DAY	02	03	04	05	06	07	08	09	10	11	12	13	14	15	16	17	18	19	20	21	22	23	24	25	26	27	28	29	30	01	02	03	04	05	06	07	08	09	10	11
ACTIVITY	ASSIGNED TO	STATUS	START	END	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F	Sa	Su	M	T	W	R	F
Set Kick-Off Meeting
Agree on Objectives
Detailed Requirements
Hardware Requirements
Final Resource Plan
Staffing
Technical Requirements
DB Development
API Development
UI Client
Testing
Development Complete
Hardware Configuration
System Testing
LAUNCH

SIMPLE GANTT CHART TEMPLATE – BLANK WEEKLY

PROJECT NAME	PROJECT LEAD	PROJECT START DATE	PROJECT END DATE	TODAY’S DATE

Individual columns represent weeks.
MONTH	MAY	JUNE	JULY	AUGUST
WEEK START DATE	2	9	16	23	30	6	13	20	27	-	4	11	18	25	-	1	8	15	22	29
ACTIVITY	ASSIGNED TO	STATUS	START	END	1	2	3	4	5	6	7	8	9	-	10	11	12	13	-	14	15	16	17	18

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.